AI for AMS — Enhancement Summary

Sep 29, 2026 · AI & ST Rapid Team · Draft for review · Companion to "AI for AMS — Enhancement Requirements"

This is the table view of every enhancement needed on the current AI for AMS screens (Dashboard, Workflow Inbox, AI Experience Zone). All new features sit in one new AMS-only navigation tab, Ops Studio, with sub-pages. Existing pages stay as they are.

| Priority | Meaning | Count |
| --- | --- | --- |
| P1 Must | Must have: turns AMS from a reporting cockpit into a place where agents are onboarded, run and acted on | F1–F5, D1–D2 |
| P2 Should | Should have: quality, governance, knowledge, cost and overview | F6–F11, D3–D6 |
| P3 Could | Could have | F12, D7 |

# 1. Enhancements at a glance

| ID | Enhancement | Today in AI Hub | What to add | Where | Priority | Phase |
| --- | --- | --- | --- | --- | --- | --- |
| F1 | Agent Onboarding Studio | Agent & Workflow Catalogue lists agents, read-only | Register an agent (name, service, team, owner, version, purpose, service tier), pick a runtime and verify the connection, attach skills, knowledge sources and tools, map to incident workflows, choose an approver | Ops Studio › Onboarding | P1 Must | 4 |
| F2 | Agent lifecycle tracker (9 stages) | Agents show a status label only | 9-step stepper from Registered to Published, exit criteria per stage, progress %, a "blocked by" line, and an audit entry for every stage change | Ops Studio › Onboarding | P1 Must | 4 |
| F3 | AI Harness (single-agent run) | Sandbox Simulation demo only | Run an agent on a task through 10 timed steps with a result line each, live log, 3 gauges, pause for human approval through the Workflow Inbox, recent runs list | Ops Studio › Harness | P1 Must | 4 |
| F4 | Live incident war room | Dashboard shows totals and 4 recurring clusters | Active incident header, 4 live tiles (time to resolve, confidence, impact, users affected), agent collaboration timeline, Advance response, incident switcher | Ops Studio › War Room | P1 Must | 3 |
| F5 | RCA evidence and remediation hand-off | Clusters state an AI action with no detail | Root cause panel, evidence list that opens each source, one-line recommended fix, similar past incidents with match score, Send to Workflow Inbox / Accept / Reject | Ops Studio › War Room | P1 Must | 3 |
| F6 | Agent evaluation center | Model Catalogue shows a risk rating only | Per-agent scores on 8 measures, pass mark 85, blocking and non-blocking rules with violations, re-run evaluation, rule-pack upload | Ops Studio › Evaluation | P2 Should | 5 |
| F7 | Operations governance and audit | Approvals exist only as inbox items | Policy matrix with coverage %, approval queue with filters, per-agent guardrail checklist, reject needs a comment, compliance re-scan, audit trail feed | Ops Studio › Governance | P2 Should | 5 |
| F8 | AMS knowledge fabric and debt profiler | Technical-debt backlog card only | Knowledge graph from incident to runbook to agents, per-agent knowledge coverage %, memory counters, debt profiler linked to incidents | Ops Studio › Knowledge | P2 Should | 5 |
| F9 | Multi-agent workflow composer | Agentic workflows listed as text | Canvas with agent, approval gate, policy gate, fork/join and start/end nodes; save, copy and run; JSON import/export; ready-made AMS flows; validation | Ops Studio › Harness | P2 Should | 5 |
| F10 | AI FinOps for AMS | Cost per ticket and ROI on the dashboard only | Spend, tokens, budget used, cost per 1M tokens, cache savings, efficiency index; daily burn and forecast; spend by area and model; cost alerts; prompt rules | Ops Studio › FinOps | P2 Should | 5 |
| F11 | Ops Studio overview and platform actions | Navigation tabs only | 6 action tiles, live agent scorecard, Execute bar to run an agent, agent cards with a Run link, recent activity feed, guided next step | Ops Studio › Overview | P2 Should | 2 |
| F12 | Agent runtime monitor and programme setup | None | Runtime tiles (CPU, memory, throughput, error rate), per-agent readiness with pause/resume, programme wizard and cards, active programme filters the KPIs | Ops Studio › Runtime | P3 Could | 5 |

Priority and phase are proposals. Change them during review.

# 2. Detailed requirements and acceptance criteria

| ID | Enhancement | Functional requirements | Done when |
| --- | --- | --- | --- |
| F1 | Agent Onboarding Studio | - Agent list grouped by AMS area (Incident & Triage, Problem & RCA, Change & Release Ops, Observability, Runbook Automation) with a count per group - Agent card: name, service, team, runtime badge, lifecycle stage, connection status - Register form: agent name*, family, service or portfolio*, team*, owner*, version, purpose*, service tier* (Tier 1–3) - Runtime picker: internal platform, AWS Bedrock, Azure AI Foundry, External (API/K8s); base URL*, agent ID*, health-check URL; Verify connection (mocked) - Attach certified skills from a shared library (source agent and reuse count shown) - Knowledge sources: ServiceNow, CMDB, Splunk/Datadog, Dynatrace, runbooks, known-error DB, PagerDuty, K8s events, Jira - Tools: ServiceNow, PagerDuty, Datadog, Dynatrace, Splunk, Kubernetes, Jenkins, Jira, Ansible/Rundeck - Map to incident workflows; choose an approver; save as draft | - Save is disabled while a required field is empty; empty fields are highlighted - A new agent appears as a card at stage 1 and the group count updates - Verify connection returns a result within 2 seconds in mock mode - A published agent is listed in AI Experience Zone › Agent & Workflow Catalogue as Active |
| F2 | Agent lifecycle tracker | - 9-step horizontal stepper: completed steps ticked, current step highlighted - Progress % = completed stages ÷ 9 - Stages cannot be skipped; each change writes an audit entry (actor, from, to, time) - "Blocked by" line lists unmet exit criteria of the current stage - Failed evaluation returns the agent to stage 3; rejected approval returns it to the owner with the comment | - Advance is only possible when the current stage criteria are met - Failing evaluation moves the agent back to stage 3 and logs it |
| F3 | AI Harness (single-agent run) | - Quick Start cards: Run single agent, Use a template, Build from scratch - Pick an agent at stage 2 or later and enter a task (e.g. "Analyse INC-4471 Kafka consumer lag") - 10 steps, each with duration and result line: context assembly, prompt assembly, memory retrieval, tool routing, workflow routing, agent collaboration, evaluation, policy enforcement, observability, human approval - Live log (INFO / WARN / ERROR) and gauges: context confidence, reuse readiness, knowledge coverage - Steps without a real runtime use mock data and are marked simulated - Human approval creates a Workflow Inbox item and pauses the run - Recent runs list with next-step links to Evaluation, Governance and FinOps | - All 10 steps show a status and a duration after a run - A run needing approval shows "Awaiting approval" and appears in the Workflow Inbox - A failed policy step stops the run and names the failed rule - The run is listed in recent runs and increases the scorecard run count |
| F4 | Live incident war room | - Header: incident number, title, severity, affected service, status, opened time - Live tiles: time to resolve so far, confidence %, business impact, users affected - Agent collaboration timeline: time, what happened, which agent did it - Advance response moves to the next step and updates tiles and timeline (mock) - Switch between open incidents; incidents seeded from existing clusters and problem records - Link from the incident to its knowledge page (F8) | - Shows one active incident with its four tiles - Advancing adds a timeline entry and updates the tiles - Closing an incident removes it from the active list and updates dashboard counts |
| F5 | RCA evidence and remediation hand-off | - Root cause panel, empty until the response reaches that step, then written in plain words - Evidence list: logs, metrics, change records and known errors, each opening its source - One-sentence recommended fix (e.g. "roll back release 2.4.1 and apply the connection-pool fix") - Similar past incidents with match score and how each was resolved - Send to Workflow Inbox / Accept / Reject; sending creates a high-risk remediation item; decision shown back on the war room | - Root cause and fix stay empty until the response reaches that step - Every evidence item opens its source record - Sending to the inbox creates one item that links back to the incident |
| F6 | Agent evaluation center | - Scores on: incident accuracy, RCA quality, knowledge quality, groundedness, hallucination, security, cost, latency - Pass mark (default 85); below it an agent cannot pass stage 6 - Blocking and non-blocking rules with violations for the selected agent - Run evaluation re-scores and writes to lifecycle history; average per measure across AMS agents - Rule-pack upload (JSON or YAML) | - An agent below the pass mark cannot advance to stage 7 - Violations name the rule and the failing measure |
| F7 | Operations governance and audit | - Policy tiles with coverage %: Responsible AI, PII in incident data, security, human approval, ITIL change management, data residency, version control, audit trail - Approval queue with filters: Pending, Approved, Rejected, All - Per-agent checklist: each guardrail pass/fail with evidence - Approve / Reject (comment required); both write to the audit trail and move the lifecycle stage - Re-run compliance scan; audit trail feed newest first - Tier 1 approvals also appear in the Workflow Inbox | - Reject without a comment is not possible - Every approval or rejection appears in the audit trail within one refresh |
| F8 | Knowledge fabric and debt profiler | - Graph: incident › CMDB services › change record › logs and monitoring › known error › similar incident › runbook › agents - Clicking a node shows its source system and record count - Per-agent knowledge coverage % and bound sources - Memory counters: enterprise, operational, decision, project, reusable artifacts - Debt profiler: debt index, items and the agent that can fix each, reusing the dashboard debt backlog | - Each AMS agent shows a coverage figure and its bound sources - The debt profiler lists the same items as the dashboard debt card |
| F9 | Multi-agent workflow composer | - Canvas to place and connect agents in order (plain SVG, no new dependency) - Node types: agent, human approval gate, policy gate, fork/join, start/end - Save, save copy, run a saved flow on an incident; JSON export/import - Ready-made flows: triage › RCA › runbook; cluster › problem record; high-risk remediation with approval - Validate: unconnected nodes, missing start/end, Tier 1 path without approval gate | - Exported JSON re-imports into an identical canvas - A Tier 1 flow with no approval gate fails validation |
| F10 | AI FinOps for AMS | - KPIs: month-to-date spend, tokens, budget used % of cap, cost per 1M tokens, cache savings, efficiency index - Daily burn chart with end-of-month forecast against the cap - Spend by AMS area and by model - Cost alerts: agent, extra cost, reason, what to avoid, fix - Prompt rules: scope (all / AMS), mode (monitor, recommend, enforce), parameters - Link from each agent card to its cost; tie AI spend to cost per ticket | - A forecast above the cap shows a warning banner - Each alert names one agent and one recommended fix |
| F11 | Ops Studio overview | - Action tiles: New Programme, Onboard Agent, Run Harness, Knowledge Fabric, Workflows, FinOps - Scorecard from live data: agents, published, harness runs, average quality, reuse, verified - Execute bar: pick an agent, type a task, run without leaving the page - Agent cards with runtime badge, skills count, reuse count and Run link - Activity feed with date and time; guided next step with a jump link | - Every tile opens the right page - Running an agent updates the scorecard and adds a line to the activity feed |
| F12 | Runtime monitor and programme setup | - Runtime tiles: CPU, memory, throughput per minute, error rate - Per published agent: readiness %, skills, tools, reuse, last run, pause/resume (mock) - Programme wizard: name*, portfolio, description*, objective, stakeholders, target date - Programme cards with status, progress and linked agents; Set active filters scorecard, agents and runs | - Pausing an agent changes its state and writes an audit entry - Switching programme filters agents, runs and KPIs |

# 3. Agent lifecycle stages (F2)

| Stage | Name | Exit criteria to move on |
| --- | --- | --- |
| 1 | Registered | All required identity fields filled, including service tier |
| 2 | Runtime connected | Verify connection passed |
| 3 | Skills and knowledge | At least 1 skill and 1 knowledge source bound |
| 4 | Tools connected | At least 1 tool connected (for example ServiceNow) |
| 5 | Workflow mapped | Mapped to at least 1 incident workflow |
| 6 | Evaluated | Score 85 or more and no blocking rule violation (F6) |
| 7 | Governance approved | All mandatory guardrails pass and approver decision recorded (F7) |
| 8 | Certified | Version frozen and certificate ID issued |
| 9 | Published | Visible in the catalogue and in runtime |

A failed evaluation sends the agent back to stage 3. A rejected approval sends it back to its owner with the reviewer's comment.

# 4. Defects to fix first

| ID | Problem today | Expected behaviour | Code location | Priority |
| --- | --- | --- | --- | --- |
| D1 | Approving an inbox item does not reduce the count; header and the Workflow Inbox tab badge stay at 7 | Count drops by one and the item leaves the pending list | WorkflowInbox.jsx, NavigationTabs.jsx | P1 Must |
| D2 | Simulate Fix opens the Model Catalogue instead of the Sandbox Simulation | Opens AI Experience Zone on the Sandbox sub-page for that cluster | AmsDashboard.jsx:386, App.jsx:127 | P1 Must |
| D3 | Review in Inbox opens the list but not the related item | Opens the inbox with the related item selected | AmsDashboard.jsx:379, App.jsx:126 | P2 Should |
| D4 | Navigation tab counts are fixed numbers, not live data | Counts come from the same data the page shows | NavigationTabs.jsx | P2 Should |
| D5 | If the backend is off, screens show sample data with no warning | A visible "offline — showing sample data" banner | All AMS pages | P2 Should |
| D6 | Inbox decisions change nothing on the dashboard | Approved items update the related dashboard panels | AmsDashboard.jsx, WorkflowInbox.jsx | P2 Should |
| D7 | Greeting always says "Good morning" | Good morning / afternoon / evening by local time | PersonaHero.jsx:134 | P3 Could |

# 5. Delivery plan

| Phase | Items | Outcome |
| --- | --- | --- |
| Phase 1 | D1, D2, D3 | Fix the defects that break current flows |
| Phase 2 | F11, D4–D7 | Ops Studio tab with action tiles, scorecard, Execute bar and activity feed; remaining defects |
| Phase 3 | F4, F5 | Live war room with timeline, root cause, evidence and inbox hand-off |
| Phase 4 | F1, F2, F3 | Register agents, track them through 9 stages, run them in the harness |
| Phase 5 | F6, F7, F8, F9, F10, F12 | Evaluation, governance, knowledge, workflow composer, FinOps, runtime |

# 6. Files to add or change

| File | Type | Change | Impact on other domains |
| --- | --- | --- | --- |
| frontend/src/App.jsx | Shared (edit) | Render the Ops Studio page when the domain is AI for AMS; pass inbox item ID for D3 | None |
| frontend/src/core/NavigationTabs.jsx | Shared (edit) | Add an Ops Studio tab for AI for AMS only; live badge counts (D1, D4) | None — tab shown only for AMS |
| domains/ai-for-ams/ops-studio/OpsStudio.jsx | New | Page shell, sub-page switcher and shared state | None |
| domains/ai-for-ams/ops-studio/opsStudioData.js | New | Mock agents, skills, runs, rules, audit, incidents, spend | None |
| domains/ai-for-ams/ops-studio/opsStudio.css | New | Styles; every class prefixed ams-studio- | None |
| domains/ai-for-ams/ops-studio/pages/* | New | StudioOverview, AgentOnboarding, AgentHarness, WarRoom, AgentEvaluation, AgentGovernance, KnowledgeFabric, WorkflowComposer, AgentFinOps, AgentRuntime | None |
| domains/ai-for-ams/ops-studio/components/* | New | LifecycleStepper, HarnessPipeline, IncidentTimeline, ScoreRadar (plain SVG) | None |
| backend/src/domains/ai-for-ams/routes.js | Domain (edit) | Endpoints for agents, runs, incidents, evaluations, approvals, spend (in-memory mock) | None |

All new code sits under frontend/src/domains/ai-for-ams/ops-studio/ to keep the zero-merge-conflict domain isolation. Only App.jsx and NavigationTabs.jsx are shared.

# 7. Decisions needed

| # | Question | Affects |
| --- | --- | --- |
| Q1 | Can AMS staff add agents themselves, or is the catalogue controlled centrally? | F1, F2 |
| Q2 | Is AI cost for the Head of AMS, or only for the Engineering leader? | F10 |
| Q3 | Do we need programmes/workspaces, or is domain and role enough? | F12 |
| Q4 | Should approved inbox items leave the list or move to a "Done" tab? | D1 |
| Q5 | Do we want a guided step-by-step flow shown across Ops Studio pages? | F11 |