AI for AMS — Enhancement Requirements (from TCS AI Engineering Studio)

Sep 28, 2026 · AI & ST Rapid Team · Draft for review

# Purpose and scope

This document lists what to add to the AI for AMS domain of the AI Hub, based on a signed-in walkthrough of the TCS AI Engineering Studio reference site (tcscostai.github.io/aiengineering-).

- In scope: the AI for AMS domain (frontend/src/domains/ai-for-ams, backend/src/domains/ai-for-ams), its Head of AMS role, and new AMS roles or pages.

- Out of scope: the AI for AD and Engineering leader domains, and any shell redesign beyond the small hooks each feature needs.

- Constraint: keep the existing zero-merge-conflict domain isolation. New work lives under domains/ai-for-ams/, and shared-file edits are listed explicitly.

# Current state of AI for AMS

AI for AMS today is a single-role (Head of AMS) reporting and approval cockpit. It reports on incidents and approves decisions. It does not build, onboard or run AI agents.

| Area | What exists today | Source |
| --- | --- | --- |
| Dashboard page | 9 panels: incident volume and severity, MTTD/MTTR, recurring clusters (4), problem-to-change conversion, automation and AI resolution rate, technical-debt backlog, application stability, SLA performance, productivity and cost. Only 2 controls: Review in Inbox, Simulate Fix | pages/AmsDashboard.jsx |
| Workflow Inbox page | 7 decision items across 7 types (automation approvals, problem records, brownfield initiation, incident patterns, high-risk remediation, governance exceptions, feature changes). Actions: Approve & Execute, Reject, Escalate to CAIO | pages/WorkflowInbox.jsx, mockData.js |
| AI Experience Zone | 5 sub-pages: Model Catalogue (12 models, facet filters, subscribe, compare), Agent & Workflows, AI Tools Catalogue, My Subscriptions, Sandbox Simulation | pages/ExperienceZone.jsx |
| Navigation | Left sidebar with Workspace filters (domain, role), 3 pages and the Experience Zone sub-pages | core/Sidebar.jsx, core/navConfig.js |
| Backend | GET /api/ams/dashboard, GET /api/ams/workflows, POST /api/ams/workflows/:id/action, GET /api/ams/experience, model subscribe and onboard — all mock data, in memory | backend/src/domains/ai-for-ams/ |
| Roles | Head of AMS only. No second AMS role exists | core/WorkspaceBar.jsx |

What is missing, in short: there is no way to register an agent, run one, watch it work, score it, approve it, deploy it or see what it costs. The reference site is built around exactly that lifecycle, and its AMS page is built around one live incident.

# Reference site walkthrough

TCS AI Engineering Studio is an agent-lifecycle platform. A 12-step guided flow takes a project from workspace creation to certified, deployed agents across AD, AMS and QE. Every module below was opened on 28 Sep 2026. The sample data is healthcare, not automotive or ITSM.

| Module (route) | What it does | Notable UI elements |
| --- | --- | --- |
| Command Center (/) | Health of all agents | 12-step Enterprise Flow stepper with Continue and Jump to next gap. KPIs for workspaces, skills, certified agents, eval score, governance coverage, reuse |
| New Workspace (/workspace) | Create a project across AD, AMS, QE | 4-step wizard. Workspace cards with status, platform planes (AMS · Ignio), progress %, agents linked. Set active switches the workspace |
| Onboarding Studio (/onboarding) | Register agents per domain | 9-stage lifecycle: Registered → Runtime Connected → Skills & Knowledge → Tools Connected → Workflow Mapped → Evaluated → Governance Approved → Certified → Published. Runtime picker (SEL, ARE, Ignio, External: Python/Bedrock/Foundry/K8s) with base URL, agent ID, health check and Verify connection. Skill library with reuse counts |
| AI Harness (/harness) | Run agents through a governed pipeline | Tabs: Quick Start, Single Agent Harness, Workflow Composer, Workflow Library. 10-step pipeline with per-step timing and result line. Gauges: context confidence 94%, reuse readiness 100%, knowledge coverage 83% |
| Knowledge Fabric (/knowledge) | Knowledge graph and debt per domain | AMS graph: 14 nodes, 19 edges linking ServiceNow incident → CMDB items → change record → Splunk and Dynatrace → known-error article → 92% similar incident → runbook → bound agents. Per-agent knowledge coverage (83%, 67%, 67%). Memory counters. Debt Profiler |
| Workflow Designer (/workflow) | Multi-agent canvas | Pre-built templates including AMS Incident Response Workflow (3 agents, 3 links) and Prior Auth Production Incident. Human approval and policy gate nodes, save copy, export/import JSON, validate |
| AMS Engineering (/ams) | Domain home for AMS | Platform action tiles (New Workspace, Onboard Agent, Run Harness, Knowledge Fabric, Workflows, FinOps). Scorecard: agents 3, published 3, harness runs 3, avg quality 92%, reuse 27, verified 3. Live activity bar (pick agent, type task, Execute). Agent cards with Run in Harness. Platform planes Ignio and ARE. Active Incident War Room with agent collaboration timeline, root cause and remediation panels. Recent platform activity feed |
| Evaluation (/evaluation) | Quality scoring and rules | Per-agent scores, pass threshold 85%, dimensions including incident accuracy, RCA quality, knowledge quality, groundedness, hallucination, security, cost, latency. Rule violations. Rule-pack upload |
| Governance (/governance) | Approvals, guardrails, audit | Policy matrix: Responsible AI, PII protection, security, human approval, version control, audit trail. Named guardrails with coverage %. Approval queue, per-agent checklist, audit trail |
| FinOps (/finops) | AI spend control | MTD spend $529, tokens 919.8M, budget used, cost per 1M tokens $0.58, cache savings, efficiency index 86/100. Spend by domain (AMS $52.34, 192.9M tokens). 9 cost alerts naming agent, extra cost, what to avoid and the fix. 7 prompt rules with scope (All / AD / AMS / QE), mode (Monitor, Recommend, Enforce) and parameters |
| Agent Runtime (/runtime) | Live operations | CPU 56%, memory 85%, throughput 1,440/min, error rate 0.02%. Per-agent readiness %, skills, tools, reuse count |
| Ecosystem | Reuse and value | Marketplace (publish and deploy agents), Continuous Learning, Executive Insights |

Observed live: running the RCA Agent from the AMS page moved harness runs 3 → 4, the incident MTTR 3 → 6 min, confidence 66% → 72%, added a timeline entry and wrote a line to the activity feed.

# Gap analysis

Twelve features are worth adding. Five are P1 because they turn AI for AMS from a reporting cockpit into a place where AMS agents are onboarded, run, scored and approved against ITIL and SLA obligations. Everything is re-themed for IT operations: the reference site’s healthcare content is replaced with ITSM, SRE and service-management equivalents.

| ID | Feature to add | Reference module | What AI for AMS has today | Gap | Priority |
| --- | --- | --- | --- | --- | --- |
| F1 | Agent Onboarding Studio | Onboarding Studio | Agent & Workflow Catalogue lists agents, read-only | No way to register an agent, connect a runtime, or attach skills, knowledge and tools | P1 — Must |
| F2 | Agent lifecycle tracker (9 stages) | Onboarding Studio | Agents show a status label only | No stage-by-stage progress from Registered to Published | P1 — Must |
| F3 | AI Harness (single-agent run) | AI Harness | Sandbox Simulation demo only | No step-level run, timings, policy gates or human approval step | P1 — Must |
| F4 | Live incident war room | AMS Engineering | Dashboard shows totals and 4 recurring clusters | No view of the incident being worked right now | P1 — Must |
| F5 | RCA evidence and remediation hand-off | AMS war room panels | Clusters state an AI action with no detail | No root cause, no evidence, no recommended fix routed to the inbox | P1 — Must |
| F6 | Agent evaluation center | Evaluation Center | Model Catalogue shows a risk rating only | No agent quality scores, thresholds, rules or violations | P2 — Should |
| F7 | Operations governance and audit | Governance Center | Approvals exist only as inbox items | No guardrail matrix, approval queue, compliance scan or audit trail for agents | P2 — Should |
| F8 | AMS knowledge fabric and debt profiler | Knowledge Fabric | Technical-debt backlog card | No knowledge graph, no per-agent knowledge coverage, debt not linked to incidents | P2 — Should |
| F9 | Multi-agent incident workflow composer | Workflow Designer | Catalogue lists agentic workflows as text | No canvas, gates, save, import/export | P2 — Should |
| F10 | AI FinOps for AMS | FinOps Center | Cost per ticket and ROI on the dashboard | No token spend, budget, cost alerts or model cost mix | P2 — Should |
| F11 | Ops Studio overview and platform actions | AMS Engineering tiles, Command Center | Sidebar navigation only | No action tiles, no agent scorecard, no activity feed, no guided next step | P2 — Should |
| F12 | Agent runtime monitor and program setup | Agent Runtime, New Workspace | None | No live agent health view, and no way to create or switch a service programme | P3 — Could |

Priority is a proposal. Change it during review.

# Detailed requirements

## Where the new features live

Add one new page, Ops Studio, in the AMS sidebar, shown only when the domain is AI for AMS. The existing Dashboard, Workflow Inbox and AI Experience Zone pages stay as they are. Ops Studio has its own sub-pages in the sidebar, the same way the Experience Zone does today:

- Overview: platform actions, agent scorecard, activity feed, guided next step (F11)

- Onboarding: agent registration and lifecycle (F1, F2)

- Harness: single-agent runs (F3) and the workflow composer (F9)

- War Room: live incident, timeline, root cause and fix (F4, F5)

- Evaluation (F6)

- Governance (F7)

- Knowledge: knowledge fabric and debt profiler (F8)

- FinOps (F10)

- Runtime and Programme (F12)

Why a new page and not more Experience Zone sub-pages: the Experience Zone is a catalogue of what exists. These features are one working lifecycle and read better side by side.

## AMS agent lifecycle · 9 stages

| Stage | Exit criteria to move on |
| --- | --- |
| 1 Registered | All required identity fields filled, including service tier |
| 2 Runtime connected | Verify connection passed |
| 3 Skills and knowledge | At least 1 skill and 1 knowledge source bound |
| 4 Tools connected | At least 1 tool connected (for example ServiceNow) |
| 5 Workflow mapped | Mapped to at least 1 incident workflow |
| 6 Evaluated | Score 85 or more and no blocking rule violation (F6) |
| 7 Governance approved | All mandatory guardrails pass and approver decision recorded (F7) |
| 8 Certified | Version frozen and certificate ID issued |
| 9 Published | Visible in the catalogue and in runtime |

A failed evaluation (score below 85, or a blocking rule violation) sends the agent back to stage 3. A rejected approval sends it back to its owner with the reviewer’s comment.

## F1 — Agent Onboarding Studio (P1)

User story: As the Head of AMS or an AMS lead, I want to register an AMS agent against a service, so that it is connected, scored and approved before anyone uses it in production.

### Functional requirements

- Agent list grouped by AMS area: Incident and Triage, Problem and RCA, Change and Release Ops, Observability, Runbook Automation. Each group shows a count.

- Each agent card shows: name, service or portfolio, team, runtime badge, lifecycle stage, connection status (connected / failed / not verified).

- Register Agent opens a form with: Agent name*, Agent family, Service or portfolio*, Team*, Owner*, Version (for example 1.0.0), Purpose*, Service tier* (Tier 1, Tier 2, Tier 3).

- Runtime picker with 4 options: internal platform (recommended), AWS Bedrock, Azure AI Foundry, External (API or Kubernetes). Fields: base URL*, agent ID*, health-check URL (defaults to /health). A Verify connection button shows connected or failed with latency; mocked in the PoC.

- Skills: attach certified skills from a shared skill library. Each skill shows its source agent and reuse count.

- Knowledge sources (multi-select): ServiceNow ITSM, CMDB, log platform (Splunk or Datadog), APM (Dynatrace), runbook library, known-error database, PagerDuty history, Kubernetes events, Jira.

- Connected tools (multi-select): ServiceNow, PagerDuty, Datadog, Dynatrace, Splunk, Kubernetes, Jenkins, Jira, Ansible or Rundeck.

- Workflow mapping: choose the incident workflows the agent takes part in (from F9 or the existing catalogue).

- Governance: choose an approver. Save registration stores a draft. Advance to next stage is disabled until that stage’s exit criteria (F2) are met.

- A published agent appears in the existing Agent & Workflow Catalogue with status Active.

### Acceptance criteria

☐  With any required field empty, Save is disabled and the empty fields are highlighted.

☐  A new agent appears as a card at stage 1, with the group count updated.

☐  Verify connection returns a result within 2 seconds in mock mode.

☐  A published agent is listed in Experience Zone → Agent & Workflow Catalogue.

## F2 — Agent lifecycle tracker (P1)

User story: As an agent owner, I want to see which stage my agent is in and what blocks the next one.

### Functional requirements

- A 9-step horizontal stepper on each agent’s detail panel. Completed steps are ticked; the current one is highlighted.

- Progress % = completed stages ÷ 9.

- Stages cannot be skipped. Every stage change writes an audit entry (actor, from, to, timestamp) shown in F7.

- A "blocked by" line lists the unmet exit criteria of the current stage.

- The agent scorecard in F11 counts agents by stage.

### Acceptance criteria

☐  Advancing is only possible when the current stage’s criteria are met.

☐  Failing evaluation moves the agent back to stage 3 and logs it.

## F3 — AI Harness, single-agent run (P1)

User story: As an AMS engineer, I want to run one onboarded agent on a real ticket and see each pipeline step, so that I trust its output before it touches production.

### Functional requirements

- Quick Start with 3 cards: Run single agent, Use a template (F9), Build from scratch (F9).

- Single-agent harness: pick an agent at stage 2 or later. Enter a task, for example "Analyse INC-4471 Kafka consumer lag".

- Run Harness Pipeline animates 10 steps, each with a duration and a result line: Context assembly, Prompt assembly, Memory retrieval, Tool routing, Workflow routing, Agent collaboration, Evaluation (quality gate), Policy enforcement (change policy, PII in logs, production safety), Observability, Human approval.

- A live log panel shows timestamped INFO, WARN and ERROR lines.

- Three gauges: context confidence, reuse readiness, knowledge coverage (all %).

- Where a real runtime is not connected, steps use mock data and are marked as simulated.

- When human approval is required, create an item in the existing Workflow Inbox and pause the run until it is approved.

- Recent runs list (agent, task, status, time). Next-step links to Evaluation, Governance and FinOps.

- A run can also be started from the Ops Studio Overview bar (F11) and from any agent card.

### Acceptance criteria

☐  All 10 steps show a status and a duration after a run.

☐  A run needing approval shows as "Awaiting approval" and appears in the Workflow Inbox.

☐  A failed policy step stops the run and shows the failed rule.

☐  The run appears in the recent runs list and increases the run count on the scorecard.

## F4 — Live incident war room (P1)

User story: As the Head of AMS, I want to see the incident being worked right now, so that I know the live position instead of yesterday’s totals.

### Functional requirements

- Header shows the active incident: number, title, severity, affected service, status and opened time.

- Four live tiles: time to resolve so far, confidence %, business impact, users affected.

- Agent collaboration timeline: time, what happened, and which agent did it. New entries appear as work progresses.

- An "Advance response" control moves the response to its next step (mock in the PoC), updating the tiles and the timeline.

- A picker to switch between open incidents when more than one is active.

- Incidents are seeded from the existing recurring clusters and problem records, so the war room and the dashboard agree.

- A link from the incident to its knowledge page (F8).

### Acceptance criteria

☐  The war room shows one active incident and its four tiles.

☐  Advancing the response adds a timeline entry and updates the tiles.

☐  Closing an incident removes it from the active list and updates the dashboard counts.

## F5 — RCA evidence and remediation hand-off (P1)

User story: As the Head of AMS, I want the root cause, the evidence behind it and a clear fix, so that I can approve action with confidence.

### Functional requirements

- A root cause panel, empty until the response reaches that step, then showing the cause in plain words.

- An evidence list: the logs, metrics, change records and known errors used to reach it, each opening its source.

- A recommended fix in one sentence, for example "roll back release 2.4.1 and apply the connection-pool fix".

- Similar past incidents with a match score and how each was resolved.

- Buttons: Send to Workflow Inbox, Accept, Reject. Sending creates an inbox item of type high-risk remediation, carrying the incident, cause, evidence and fix.

- The decision taken in the inbox is shown back on the war room.

### Acceptance criteria

☐  Root cause and fix stay empty until the response reaches that step.

☐  Every evidence item opens its source record.

☐  Sending to the inbox creates one item and links back to the incident.

## F6 — Agent evaluation center (P2)

User story: As the Head of AMS, I want each agent scored on set measures, so that only good agents reach production.

### Functional requirements

- Per-agent scores on: incident accuracy, RCA quality, knowledge quality, groundedness, hallucination, security, cost, latency.

- A platform pass mark (default 85). Agents below it cannot pass stage 6.

- A rules list with blocking and non-blocking rules, and the violations for the selected agent.

- Run evaluation re-scores an agent and writes the result to its lifecycle history.

- Aggregated view: average score per measure across all AMS agents.

- Rule-pack upload (JSON or YAML) adds rules in the PoC.

### Acceptance criteria

☐  An agent scoring below the pass mark cannot advance to stage 7.

☐  Violations name the rule and the failing measure.

## F7 — Operations governance and audit (P2)

User story: As the approver, I want one place to check an agent against our operating policies and approve or reject it.

### Functional requirements

- Policy matrix tiles with coverage %: Responsible AI, PII protection in incident data, Security, Human approval for production actions, Change management (ITIL), Data residency, Version control, Audit trail. Clicking a tile lists the agents failing it.

- Approval queue with filters: Pending, Approved, Rejected, All.

- Per-agent checklist: each guardrail shows pass or fail with its evidence, for example "security score 95" or "version 2.1.0".

- Approve and Reject buttons. Reject requires a comment. Both write to the audit trail and move the lifecycle stage (F2).

- Re-run compliance scan recalculates the checklist.

- Audit trail feed: actor, action, target, timestamp, newest first.

- Approvals for Tier 1 services also appear in the existing Workflow Inbox, so approvers keep one queue.

### Acceptance criteria

☐  Rejecting without a comment is not possible.

☐  Every approval or rejection appears in the audit trail within one refresh.

## F8 — AMS knowledge fabric and debt profiler (P2)

User story: As the Head of AMS, I want to see what an agent knows and where our debt is, so that I can trust its answers and fix root causes.

### Functional requirements

- A graph for AMS linking: incident → affected services (CMDB) → change record → logs and monitoring → known-error article → similar past incident → runbook → bound agents.

- Clicking a node shows its source system and record count.

- Per-agent knowledge coverage %, and the list of sources bound to it.

- Memory counters: enterprise, operational, decision and project memory, and reusable artifacts.

- Debt profiler: a debt index, the items behind it, and which agent can remediate each one, reusing the existing technical-debt backlog.

- Every incident in the war room links to its node in the graph.

### Acceptance criteria

☐  Each AMS agent shows a coverage figure and its bound sources.

☐  The debt profiler lists the same items as the dashboard debt card.

## F9 — Multi-agent incident workflow composer (P2)

User story: As the Head of AMS, I want to chain agents into one flow, so that a repeat incident is handled the same way every time.

### Functional requirements

- A canvas to place agents and connect them in order.

- Node types: agent, human approval gate, policy gate, parallel fork and join, start and end.

- Save, save copy, and run a saved flow on an incident.

- Export and import the flow as JSON.

- Ready-made AMS flows: incident triage to RCA to runbook, recurring cluster to problem record, high-risk remediation with approval.

- Validate flags unconnected nodes, a missing start or end, and any Tier 1 path with no human approval gate.

### Acceptance criteria

☐  Exported JSON re-imports into an identical canvas.

☐  A Tier 1 flow with no approval gate fails validation.

The PoC can build the canvas with a chart library or plain SVG. Plain SVG avoids a new dependency.

## F10 — AI FinOps for AMS (P2)

User story: As the Head of AMS, I want to see what our AI costs to run, so that the savings I report are backed by real numbers.

### Functional requirements

- KPIs: month-to-date spend, token volume, budget used % of cap, cost per 1M tokens, cache savings, efficiency index (/100).

- Daily burn chart with an end-of-month forecast against the cap.

- Spend by AMS area and by model.

- Cost alerts: agent, extra cost, the reason, what to avoid and the fix.

- Prompt rules with scope (all agents or AMS only), mode (monitor, recommend, enforce) and parameters.

- A link from each agent card to its cost, and a line tying AI spend to the existing cost-per-ticket figure.

### Acceptance criteria

☐  A forecast above the cap shows a warning banner.

☐  Each alert names one agent and one recommended fix.

## F11 — Ops Studio overview and platform actions (P2)

User story: As the Head of AMS, I want action tiles, a scorecard and recent activity on one page, so that I can start work and see progress at a glance.

### Functional requirements

- Platform action tiles: New Programme, Onboard Agent, Run Harness, Knowledge Fabric, Workflows, FinOps. One click opens the matching page.

- Agent scorecard: agents, published, harness runs, average quality, reuse, verified. All from live data.

- Live activity bar: pick an agent, type a task, press Execute (runs F3 without leaving the page).

- Agent cards for AMS with plane or runtime badge, skills count, reuse count and a Run link.

- Recent activity feed with date and time for runs, approvals, publishes and stage changes.

- A guided next step line, for example "2 agents evaluated, 1 waiting for approval", with a jump link to the gap.

### Acceptance criteria

☐  Every tile opens the right page.

☐  Running an agent updates the scorecard and adds a line to the activity feed.

## F12 — Agent runtime monitor and programme setup (P3)

User story: As the Head of AMS, I want to see agents running now and group work by programme, so that I can spot trouble and report by service.

### Functional requirements

- Runtime tiles: CPU, memory, throughput per minute, error rate.

- Each published agent shows readiness %, skills, tools, reuse count, last run, and can be paused or resumed (mock).

- Programme setup: a short wizard with name*, service portfolio, description*, objective, stakeholders, target date.

- Programme cards with status, progress % and linked agents. Set active switches the programme.

- The active programme filters the scorecard, agents and runs.

### Acceptance criteria

☐  Pausing an agent changes its runtime state and writes an audit entry.

☐  Switching programme filters agents, runs and KPIs to that programme.

# Defects to fix first

Found while testing the current AMS screens on 28 Sep 2026.

| ID | Problem | Where | Priority |
| --- | --- | --- | --- |
| D1 | Approving an item does not reduce the count. After approving WF-INB-101 the header still reads 7 and the sidebar badge still reads 7 | Workflow Inbox, sidebar | P1 |
| D2 | Simulate Fix opens the Model Catalogue instead of the Sandbox Simulation, so the simulation never opens | Dashboard | P1 |
| D3 | Review in Inbox opens the list but does not open the related item | Dashboard | P2 |
| D4 | Sidebar counts are fixed numbers, not live data | Sidebar | P2 |
| D5 | If the backend is off, screens show sample data with no warning on screen | All AMS pages | P2 |
| D6 | Inbox decisions change nothing on the dashboard | Dashboard, Inbox | P2 |
| D7 | The greeting always says "Good morning" | Persona banner | P3 |

# Technical implementation notes

All new code sits under ai-for-ams/ops-studio/. Shared-file changes are limited to the two below.

### Common-space changes (keep to these two)

| File | Change | Impact on other domains |
| --- | --- | --- |
| frontend/src/core/navConfig.js | Add an OPS_STUDIO_SUBPAGES entry for AI for AMS, read by the sidebar like the Experience Zone sub-pages | None: other domains have no entry |
| frontend/src/App.jsx | Route the new studio page when the domain is AI for AMS | None |

### New frontend files

frontend/src/domains/ai-for-ams/ops-studio/

- OpsStudio.jsx — page shell and shared state

- opsStudioData.js — mock data: agents, skills, runs, rules, audit, spend

- opsStudio.css — every class prefixed ams-studio-

- pages/StudioOverview.jsx (F11), AgentOnboarding.jsx (F1, F2), AgentHarness.jsx (F3), WarRoom.jsx (F4, F5), AgentEvaluation.jsx (F6), AgentGovernance.jsx (F7), KnowledgeFabric.jsx (F8), WorkflowComposer.jsx (F9), AgentFinOps.jsx (F10), AgentRuntime.jsx (F12)

- components/LifecycleStepper.jsx (9 stages), HarnessPipeline.jsx (10-step run), IncidentTimeline.jsx, ScoreRadar.jsx (plain SVG)

### Backend endpoints

New file backend/src/domains/ai-for-ams/studioRoutes.js, mounted under the existing /api/ams, same mock-fallback pattern as /api/ams/dashboard.

| Method and path | Purpose |
| --- | --- |
| GET /api/ams/studio/agents | List agents with stage and scores |
| POST /api/ams/studio/agents | Register an agent (F1) |
| POST /api/ams/studio/agents/:id/verify | Mock runtime connection check |
| POST /api/ams/studio/agents/:id/advance | Move to next stage if exit criteria pass (F2) |
| POST /api/ams/studio/harness/run | Start a run, return the 10 step results (F3) |
| GET /api/ams/studio/incidents | Active incidents, timeline, root cause (F4, F5) |
| POST /api/ams/studio/incidents/:id/advance | Advance the incident response (F4) |
| POST /api/ams/studio/evaluations/:agentId | Run evaluation, return scores (F6) |
| POST /api/ams/studio/governance/:agentId/decision | Approve or reject with comment (F7) |
| GET /api/ams/studio/audit | Audit trail feed |
| GET /api/ams/studio/finops | Spend, tokens, alerts (F10) |

### Rules to follow

- Shared state (agents and their stages) lives in one React context inside OpsStudio.jsx, so every sub-page updates without a reload.

- Every fetch falls back to opsStudioData.js when the backend is offline, as AmsDashboard.jsx does today.

- Integration points with existing screens: the Workflow Inbox (F3 approvals, F5 remediation, F7 Tier 1 approvals), the Agent & Workflow Catalogue (published agents), the recurring clusters and problem records (F4 incidents) and the technical-debt backlog (F8).

- No new npm dependency for charts. F9 is the only feature that might justify one.

- Add a section to documentation/Vishnu/AI_FOR_AMS_DOCUMENTATION.md for the two shared-file edits.

# Phased roadmap

| Phase | Contents | Why |
| --- | --- | --- |
| Phase 0 | D1, D2, D3 | Small defects users hit on the current screens |
| Phase 1 (gate 1 demo) | F1, F2, F3, F4, F5 | One connected flow: register an agent, run it, work an incident, get a cause and a fix. None is useful on its own |
| Phase 2 (gate 2 demo) | F6, F7, F11 | Quality, approval and the studio home that ties them together |
| Phase 3 | F8, F9, F10, F12, remaining defects | Knowledge, flows, cost and runtime |

Each gate is a demo to stakeholders before the next phase starts. Phase durations are not set yet (see open questions).

# Open questions

☐  Ops Studio as a new page in the sidebar, or as extra sub-pages inside the AI Experience Zone? This document assumes a new page.

☐  Who owns agent approval: the Head of AMS, or a new AMS governance role?

☐  Should AMS staff be able to register agents themselves (F1), or is the catalogue curated centrally?

☐  Is AI cost (F10) for the Head of AMS, or only for the Engineering leader?

☐  Which runtimes must be real rather than mocked: internal platform only, or Bedrock and Azure AI Foundry too?

☐  Which policies are mandatory in the guardrail matrix for the PoC: PII in incident data, ITIL change management, data residency, SOC 2 evidence?

☐  Do approved inbox items leave the list or move to a "done" tab (D1)?

☐  Phase durations and demo dates for gate 1 and gate 2.

# Sources

- TCS AI Engineering Studio: 12 modules reviewed while signed in, 28 Sep 2026, including a live agent run from the AMS page and a full harness run.

- Repository New-AI-Hub: frontend/src/domains/ai-for-ams/, backend/src/domains/ai-for-ams/, documentation/Vishnu/AI_FOR_AMS_DOCUMENTATION.md.

- Walkthrough of our own AMS screens running locally on 28 Sep 2026.